| Platform Architecture Current Tech Stack A transparent accounting of what is production-grade, what is a known workaround, and what is an active gap. | LIVE Production; 1 Customer; Mar '26 Last Deploy. |
| --- | --- |

| LAYER | TECHNOLOGY | ROLE IN PLATFORM | STATUS |
| --- | --- | --- | --- |
| Frontend | React 18 + TypeScript + Vite | Component architecture, type safety, optimized builds | Production |
| UI | Radix UI + shadcn/ui + Tailwind | Accessible primitives, enforced Navy/Gold/Teal design system | Production |
| Data | TanStack Query v5 | Server state, caching, optimistic updates, null-safe patterns | Production |
| Backend | Node.js + Express + TypeScript | REST API, ~8,500 line route layer — decomposition planned | Production |
| Database | PostgreSQL / Drizzle ORM (Neon) | Schema-as-code, serverless Postgres — shared dev/prod | ⚠ Shared DB |
| Auth | Replit OIDC + Passport.js | Multi-tenant, role-based, session persistence in PostgreSQL | Production |
| Real-time | Socket.IO WebSocket | Live signal updates, collaborative execution console | Production |
| AI | OpenAI GPT-4o | Threat synthesis, playbook generation, outcome summaries | Production |
| Deployment | Replit Autoscale + vaughnmartin.com | Custom domain, auto-scaling, manual pre-publish step required | ⚠ Manual CI |
| Monitoring | Not yet implemented | No error tracking, no observability — errors found by customers | Gap |
| Testing | Not yet implemented | No automated test suite — critical paths untested in CI | Gap |

What Is Live

| Core Execution Engine 170 playbooks across 9 domains + 4 compound playbooks. Mission Control activation, 216+ signals in 15-min cycles, real-time playbook matching. | AI Intelligence Layer GPT-4o across 5 surfaces: Compound Threats, Shadow Simulator, Strategic Recorder, Summary Generator, AI Copilot. All DB-persisted. | Enterprise Platform Multi-tenant isolation, RBAC, onboarding wizard, ROI Dashboard, Execution Maturity Score (0–100), Admin Customer Health view. |
| --- | --- | --- |

| What We Know Needs To Happen Hardening Roadmap These gaps are not surprises — they are the deliberate result of shipping a working product first. Each one is operationally fixable. | Known. Sequenced. Solvable. |
| --- | --- |

Known Gaps

| AREA | RISK | CURRENT STATE + IMPACT | PHASE |
| --- | --- | --- | --- |
| Dev/Prod Database | HIGH | Single Neon instance for dev and production. Bad migration during development can corrupt live customer data. | Phase 1 |
| Error Monitoring | HIGH | No Sentry or equivalent. Production errors are invisible until a customer reports them. | Phase 1 |
| CI/CD Pipeline | HIGH | Deployments are manual. No build verification on commit. Broken code can reach production undetected. | Phase 1 |
| Deployment Process | MEDIUM | Pre-publish esbuild override step lives in institutional memory. Will fail when forgotten under pressure. | Phase 1 |
| Test Suite | HIGH | No automated tests. Playbook seeding, auth flow, activation chain — all untested. Regressions found in production. | Phase 2 |
| DB Migration Files | MEDIUM | db:push is not safe for production. No versioned files, no rollback story for enterprise security reviews. | Phase 2 |
| Route Architecture | MEDIUM | ~8,500 line routes.ts. High onboarding risk. Decomposition into domain-grouped files planned. | Phase 2 |
| Security Headers | MEDIUM | No helmet.js, no rate limiting. Will fail enterprise security review before second customer signs. | Phase 2 |
| Staging Environment | MEDIUM | Changes go dev → production directly. No safe test environment before changes hit live customers. | Phase 3 |
| API Documentation | LOW | No Swagger/OpenAPI spec. Enterprise IT teams will require this during procurement. | Phase 3 |
| Backup / Recovery | MEDIUM | Neon PITR available but no documented runbook. Cannot state RPO/RTO to an enterprise buyer today. | Phase 3 |

Three-Phase Hardening Plan

| PHASE 1 Weeks 1–2 Before second pilot customer → Separate Dev/Prod DBs Provision second Neon project for dev. Production credentials in secrets only. → Sentry Monitoring Error tracking on frontend + server. Email alerts. Two hours — closes the biggest blind spot. → GitHub Actions CI TypeScript check + build verify on every push to main. → Deployment Runbook Pre-publish checklist as code-controlled config, not memory. | PHASE 2 Weeks 3–6 Before active sales pipeline → 20-Test Suite Vitest + Supertest covering playbook seeding, auth, activation chain, top API routes. → Migration Files Drizzle versioned migrations replace db:push. Gives auditable rollback story. → Route Decomposition Split routes.ts into domain-grouped files. Enables parallel dev, reduces risk. → Security Headers helmet.js + rate limiting. Required before any enterprise security review. | PHASE 3 Weeks 7–10 Before 5+ customers → Staging Environment Second deployment instance mirroring production. Safe test layer between dev and live. → API Documentation Swagger spec from existing routes. Hosted at /api/docs. Answers security questionnaires. → Recovery Runbook Document PITR recovery procedure. Define and publish RPO/RTO to enterprise buyers. → Auth Migration Plan Document Replit OIDC dependencies. Define portable path when dependency becomes a risk. |
| --- | --- | --- |

| The gaps are known. The plan is sequenced. None require rebuilding — only hardening. Phase 1 completes before customer two is onboarded. Phase 2 before procurement reviews begin. Phase 3 before parallel pilots run. | vaughnmartin.com |
| --- | --- |